CHASIO BROWN  /  QUALITY ENGINEERING PORTFOLIO

QUALITY SYSTEM 01

# Enterprise QA Delivery Lifecycle

A governed path from business need through production validation, stabilization, and measurable improvement.

| PORTFOLIO ARTIFACT QS-01 | SCOPE Enterprise Salesforce Delivery | EDITION Sanitized / Generalized |
| --- | --- | --- |

PURPOSE Define when quality work begins, what evidence is required at each checkpoint, who owns the next decision, and when work is ready to advance.

# End-to-End Lifecycle

Quality is treated as a delivery system rather than a final test phase.

| DISCOVER & DEFINE | 1 Business Request | 2 Story Design | 3 Three-Amigos Refinement | 4 Backlog Refinement |
| --- | --- | --- | --- | --- |
| PLAN & BUILD | 5 Ready Checkpoint | 6 Sprint Planning | 7 Build + QA Prep | 8 Ready for QA |
| VERIFY & ACCEPT | 9 QA Execution | 10 QA Completion | 11 UAT / Business Acceptance |  |
| RELEASE & IMPROVE | 12 Staging + Release | 13 Production Validation | 14 Stabilize + Close |  |

# Core Operating Principles

| PRINCIPLE | WORKING RULE |
| --- | --- |
| Quality begins at definition | The business problem, expected outcome, rules, users, data, and risk are clarified before implementation. |
| Requirements must be testable | Acceptance criteria describe observable behavior, including positive, negative, boundary, permission, validation, and failure paths. |
| Development and QA prepare in parallel | Test data, roles, environments, integration observations, and regression scope are prepared while development is active. |
| Status follows evidence | Work advances because entry/exit conditions are satisfied—not because of optimism or schedule pressure. |
| UAT validates business usefulness | Functional QA should be complete enough that UAT focuses on realistic operational acceptance. |
| QA reports evidence and residual risk | QA provides the outcome and risk picture; authorized business and release stakeholders make final acceptance and release decisions. |

# Phase Model: Discover, Define, Plan, and Build

| # | PHASE | WHAT HAPPENS | EVIDENCE / OUTPUT |
| --- | --- | --- | --- |
| 1 | Business Request | Define the problem, intended outcome, users, urgency, systems, risks, and accountable business owner. | Problem/outcome statement; scope; risk/dependency notes |
| 2 | Story Design | Translate the business need into specific behaviors, rules, data needs, roles, and measurable scenarios. | Story; scenarios; rules; data/role notes |
| 3 | Three-Amigos Refinement | Align business/product, development, and QA perspectives; expose ambiguity and technical/test risk. | Updated criteria; decisions; open questions |
| 4 | Backlog Refinement | Confirm scope, sizing, dependencies, sequencing, environments, data, and specialist needs. | Refined story; estimate; dependency/test notes |
| 5 | Ready Checkpoint | Verify the work meets the team's Definition of Ready before sprint commitment. | Ready decision; unresolved actions |
| 6 | Sprint Planning | Balance full-team capacity and sequence work so QA receives a steady, testable flow. | Sprint goal; backlog; capacity and test plan |
| 7 | Build + QA Preparation | Implement approved scope while QA prepares coverage, data, access, integrations, and regression scope. | Implementation evidence; test design; deployment notes |
| 8 | Ready for QA | Confirm peer review, correct build, self-test evidence, data/services, version notes, and known limitations. | Accepted QA handoff or documented rejection |

CHECKPOINT RULE A status change is a claim that the required evidence exists. If a prerequisite is missing, return the work to the responsible stage with the gap, owner, and next action documented.

# Phase Model: Verify, Accept, Release, and Improve

| # | PHASE | WHAT HAPPENS | EVIDENCE / OUTPUT |
| --- | --- | --- | --- |
| 9 | QA Execution | Execute acceptance scenarios plus risk-based positive, negative, boundary, validation, permission, integration, data, and regression checks. | Test results; evidence; defects; coverage status |
| 10 | QA Completion | Assess coverage, unresolved defects, skipped/blocked areas, limitations, and residual risk. | Pass / Pass with Risk / Conditional Pass / Fail / Blocked |
| 11 | UAT / Business Acceptance | Business users validate realistic operational workflows with representative roles and data. | Accepted / Conditional / Rejected / Deferred decision |
| 12 | Staging + Release Readiness | Validate the combined candidate, deployment path, configuration, monitoring, rollback, and critical journeys. | Staging evidence; residual risk; Go/No-Go input |
| 13 | Production Validation | Deploy the approved candidate, run controlled non-destructive smoke tests, and monitor critical service health. | Deployment record; smoke results; monitoring evidence |
| 14 | Stabilize + Close | Resolve follow-up issues, preserve evidence, update regression assets, review metrics, and create owned improvements. | Closure record; metrics; retrospective actions |

# Quality Gates

| GATE | MINIMUM EVIDENCE |
| --- | --- |
| STORY READY | Business outcome/owner clear; measurable criteria; scope boundaries; roles/data/integrations; dependencies visible; work small enough to complete. |
| READY FOR QA | Peer review complete; correct build deployed; developer checks passed; data/services available; version and limitations documented; QA assigned. |
| QA COMPLETE | Critical scenarios assessed; regression completed; defects current; blocked areas disclosed; evidence preserved; residual risk and QA outcome recorded. |
| RELEASE READY | QA and UAT decisions recorded; candidate matches approved scope; staging checks complete; rollback/monitoring ready; known risk accepted by authorized owner. |

# Decision Boundaries and Leadership Controls

| ROLE | PRIMARY ACCOUNTABILITY |
| --- | --- |
| Product / Business | Own business value, priority, scope decisions, operational acceptance, and authorized risk decisions. |
| Business Analyst | Own requirement clarity, process logic, business scenarios, traceability, and decision support. |
| Development | Own technical design, implementation, peer review, developer testing, correction support, and deployment notes. |
| Quality Assurance | Own testability, coverage, execution, evidence, defect reporting, risk assessment, and QA outcome. |
| UAT Owner | Own real-world workflow validation and formal business acceptance. |
| Release / Operations | Own candidate control, deployment, rollback, monitoring, incident handling, and stabilization evidence. |

# Measures That Matter

Flow: cycle time, wait time for QA/UAT, correction time, carryover, Ready-for-QA rejection rate, environment downtime.

Testing: planned vs. executed coverage, blocked coverage, reopen rate, regression depth, UAT rejection rate.

Product quality: escaped defects, incidents, change failure rate, rollbacks, hotfixes, repeat defects.

Requirement quality: refinement rejection, post-commit acceptance changes, missing-data/dependency failures.

Release health: staging failures, deployment duration, production validation failures, stabilization incidents, time to recovery.

PORTFOLIO SANITIZATION NOTE This portfolio edition is a generalized adaptation of an enterprise quality operating model. Institutional names, logos, internal ticket identifiers, personnel, URLs, environment names, proprietary fields, and implementation-specific details have been removed or generalized. The artifact is presented to demonstrate quality engineering method, governance, and leadership practice.